## Slide 1: Alma and INN-Reach Integration at CSUSM
Ian Chan | ichan@csusm.edu
Head of Library Technology Initiatives and Development
California State University San Marcos
July 26, 2016

## Slide 2: Outline
Overview
Project Goals
Implementation Timeline
Implementation Challenges
Successful Integrations
Ongoing Challenges

## Slide 3: Overview
What is the Direct Consortial Borrowing [DCB] system at CSU San Marcos?
What is NISO Circulation Interchange Protocol [NCIP]?

## Slide 4: Project Goals
Minimize disruption for users
Minimize additional steps for staff
Provide same level of service for users
Automate synchronization of holdings and patron data between systems

## Slide 5: Implementation Timeline
Project Kickoff | May 1, 2014
Alma Go-Live | May 27, 2014
Patron data profiling complete | June 9, 2014
Bib/Item data profiling complete | July 3, 2014
Projected Go-Live | July 22, 2014
Go-Live, Actual | October 21, 2014
Notes: NCIP integration was very difficult

## Slide 6: Implementation Challenges
Site name translation: 01CALS_USM  8cssm
NCIP messaging
Data export
Order records and patron records
Mapping holding record fields
Notes: Innovative indicated that some practices that should have been adhered to, were not. In other words, they did not execute in an optimal way. In addition, a major element that blocked our implementation was III resolving NCIP connection issues. III took a long time to sign-off on the use of the custom script. After that, there was significant work to test the messaging between the systems. III took a long time to test and figure out how the NCIP message exchange.

## Slide 7: Successful Integrations
Automation of daily new and updated bib/item synchronization
Automation of daily patron record load
Automated creation of records for Circuit items loaned to CSUSM patrons (NCIP)
Verification of CSUSM patron status (NCIP)
Item status update in DCB processed by Alma (NCIP, partial)
Notes: Lending
Checkout books in DCB only
But returns are processed on both sides
Borrowing
Scan-in to DCB
DCB sends NCIP message to Alma
Scan-in to Alma
Circ from Alma
Borrowing returns
Check-in to Alma
Scan-in to DCB

## Slide 8: Ongoing Challenges
CSUSM users not able to renew Circuit items online
CSUSM staff must perform item circulation updates in two systems
Item availability/status updates are delayed
Manual process required for removing deleted bib/item records from DCB
Notes: Bib and Items:
EL side (export):
Deleted records. Need to separate definition of deleted in EL when something is Deleted from bib and items vs when a record is changed and no longer fits criteria of a logical set. In the latter case, it is considered deleted from the set. Both are currently included, making the _delete file unreliable for use as a sync file with 3rd party systems (DCB). We have worked to close our gaps by broadening the what’s included in the logical set.
  So I created the workaround using Analytics and LifeCycle status. It’s a manual process.
A Plus is more than 100 records per file can be included in the export file. Unfortunately, there are ramifications on the DCB side, described below.
DCB side (import):
Reports via email when 5,000 and 10,000 records are loaded makes review of each file to see errors impractical. The errors are at the end of the file and loading an email in Outlook of this length takes a very long time. The keywords Error and Rejected are in every report even when no errors or rejected records as they are headers of the unformatted text file.
DCB improvements related to data sync:
Because we need to send almost everything to the DCB for the _delete to work, we need to rely on tables in the DCB that we cannot readily view. Would like Administrator access to view and edit the following tables:
  View and Edit – CSUSM_AgencyMap, Contribution table – controls which locations are visible/contributed in INNReach (web interface).
  View and Edit - CSUSM_DCB_itemlocmap spreadsheet translates our Alma location codes into DCB location codes

## Slide 9: Questions?