3rd Party Integration Task Force

Conference Call Notes

Date: Monday May 9, 2016

Present: Jodi Shepherd, Keven Jeffery, Paul Park, Jessie Cai, Brett Bodemer

**Selecting a Chair**: Keven Jeffery tentative; possibly Brett)

**Prioritized List of Integrations to Explore:**

1) Angular JS

2) SMS

3) Chat Widgets {Libguides; LibraryHelp; QuestionPoint}

4) Book Covers { Syndetics; Amazon; Google}

5) Readings Lists {Leganto, Sipx}

6) LMS {Canvas; Moodle; Blackboard}– Liase with Systems Group for Primo implications

7) ILL - Liase with Access Services and Resource Sharing for Primo implications

8) Libguides – Defer exploration until August when new Primo UI goes live – ELUNA presentation promised many changes

9) Selection to rerun search terms in specified resources – for example, after a Primo Search, choose to rerun looking for “reference” results in reference databases, or newspaper articles in newspaper databases

**Timeline:**

Phase 1: May to June *n* ( *n* = release of local instances of Primo in June)

General exploration of **items** **1-5** to identify players and issues

Phase 2: Hold next meeting 1 week after June *n* to

A) debrief on observations of Primo local instances

B) discuss general findings on **items 1-5**

C) devise action plan for providing helpful documentation **items 1-5**

D) reach out to Systems and Discovery Group for LMS issues

E) reach out to Access Services and Resource sharing for ILL issues

Phase 3: July – August: Begin implementing action plan

Explore Libguides appearance and functionality in new Primo UI

For specifics about our instances of Primo it seemed that much of it should be deferred to the roll out of the local instances in June, but prior to this we decided we can perform some more general exploratory work. Similarly, with the promise of ELUNA of fuller integration with Libguides in the new UI available in August, exploration of Libguides is being postponed.