## Slide 1: CSU Unified Library Management System (ULMS)
Update – July 16, 2015

## Slide 2: ULMS Questions
Why
What – System/Architecture
Who – CSU Governance Structure
When – Timeline
Who – CSUEB Project Team

## Slide 3: Why? -- Big Picture = more collaboration
“In an environment of networked digital information, no academic library can be an island. The CSU libraries can take advantage of our existing relationships to increase effective collaboration.” -- John, today
“We can expect this trend toward large-scale systems to continue and to accelerate as libraries seek opportunities to operate more efficiently…and to leverage technology to strengthen strategic cooperative initiatives.” Marshall Breeding, Library Systems Report 2014

## Slide 4: Why? -- COLD’s View
AID DISCOVERY -- The platform will serve as a gateway to digital resources for CSU students, faculty and staff across disciplines.
UNITE RESOURCES -- The ULMS will provide “consortium capabilities,” allowing libraries to see what other campuses are buying and leverage that knowledge for better contracts.
EMPOWER ANALYTICS -- Libraries will easily be able to share and compare user data.
SIMPLIFY WORKFLOW -- Currently, staff must enter the same data into multiple systems.
See: http://libraries.calstate.edu/wp-content/uploads/2014/10/factsheet_ulms.pdf

## Slide 5: Why? -- Dave Walker’s View
Reduce workload in order to redeploy staff to emerging priorities, through:
  Eliminating redundant data entry by replacing our various stand-alone systems with a single system
  Enhancing the ability and effectiveness of staff to perform their jobs through more efficient workflows and greater automation, particularly for e-books and patron-driven acquisition.
  Shifting management of e-resources for the ECC and Opt-ins to the CO
Bring the full suite of ERM functionality – including collection analysis tools, license management, and e-resource usage statistics – to all campuses, where today such capabilities only exist for half the campuses.
Facilitate system-wide collection development through the sharing of collection data and usage statistics across all 23 campuses.
Facilitate greater integration with local campus systems, external vendors, and other third-party applications.
Reduce the overall cost of ownership.
See: ULMS Project Briefing

## Slide 6: What? – RFP Process
Ex Libris: Alma & Primo
Innovative Interfaces: Sierra & Encore
ProQuest: Intota
OCLC: WorldShare Management Services

## Slide 7: What? – Alma System Architecture
Network Zone = CSU
Shared Bib Records
Shared E-resources
Institution Zones – Each Campus
Local Patrons
Acquisitions Funds
Local Configurations
Primo Interface
Institution Zone
Community Zone
All Alma Libraries
Institution Zone

## Slide 8: What? – Public Interface
Primo Discovery System will replace:
WebPac – Traditional OPAC: http://csueb.iii.com/
Xerxes: http://xerxes.calstate.edu/eastbay/articles
SFX Find Text, and Journal Locator
LINK+ (Maybe?? – this will be a decision for us to make)
ILLIAD (Maybe?? – user interface may be integrated with Alma)
NOT – Website, LibGuides, A-Z Database List, ScholarWorks, …
Example System: CSU San Marcos -- http://biblio.csusm.edu/

## Slide 9: Who? Proposed ULMS Governance Structure
ULMS Team
(David & Brandon …)
Implementation Team
(Library Project Mangers)
Governance Committee
(5 members)
Technical Services Advisory Committee
(5-7 members)
Access Services Advisory Committee
(5-7 members)
Discovery and Public Services Advisory Committee
(5-7 members)
Systems and Development Advisory Committee
(5-7 members)
Analytics and Reporting Advisory Committee
(5-7 members)
Communication and Training Advisory Committee
(5-7 members)

## Slide 10: Who? Proposed Governance Structure
CO ULMS Team
  David Walker (CO Library Technology Manager)
  Brandon Dudley (ULMS Lead)
  Alice Kawakami (Training)
  Jessica Hartwigsen
  Ying Liu
  Workflow Expert (Currently on search)
  Data Migration Expert (Currently on search)
Governance Committee
Advisory Subcommittees

## Slide 11: Who? Governance Committee
5 members
  David Walker (CO)
  Brandon Dudley (CO)
  Rae Ann Stahl (SJSU)
  +2 Deans or AULs/ADs
Overall project management scope – address issues and set best practices for entire system

## Slide 12: Who? Advisory Committees/Working Groups
For each functional area
  Tech Services
  Access Services
  Discovery & Public Services
  Systems & Development
  Analytics & Reporting
  Communications & Training
5 – 7 members from senior staff (dept. heads and subject experts -- currently recruiting)
Scope – address issues and set best practices for their functional area – consult with broader group of users

## Slide 13: When? – Proposed Timeline (2015)
Summer 2015:
  CSU Implementation Team chosen
  Campus Project Managers chosen
September 2015
  Decide on optional data to be migrated:
    Acquisitions
    Eresources
    Course reserves
October 2015
  Web-based training available for all staff to begin reviewing
  weekly Q&A sessions between implementation teams
  Primo Central provisioned

## Slide 14: When? – Proposed Timeline (2016)
December 2015/January 2016
  Vanguard campuses begin data load/Alma configuration
January/February 2016
  Vanguard test environment delivered to CSU (All campuses have access)
February 2016
  Workflow/data review
  Alma/Primo configuration & data migration planning refinements based on vanguard load
March 2016
  Full Implementation cycle begins
    onsite meeting
    Go-live readiness checklist introduced to all campuses

## Slide 15: When? – Proposed Timeline (2016)
April 2016
  preparation for full test load for all campuses
May 2016
  full test load for all campuses begins
  initial Alma configuration for all campuses begins
June 2016
  3rd party tool integration begins (ILLIAD, PeopleSoft, Printers, ect.)
Summer 2016
  Full test load/data migration environment delivered to all campuses
  first onsite training workshops
  refinement planning

## Slide 16: When? – Proposed Timeline (2016/2017)
Fall 2016-Spring 2017
  Testing and training on Alma with access to our local data and system
  Continue to use Sierra as our Live ILS
Summer 2017
  Go Live with Alma
  Retire Sierra

## Slide 17: Who CSUEB?
CSUEB Project Team for Alma Migration
Lisa Nguyen (Project Manager)
Tom Holt (Resource Management/Cataloging)
Andrew Carlos (Discovery/Digital)
Jiannan Wang (Systems)
Liz Ginno (E-Resources)
Paula Kapteyn (Fulfillment/Circ)
Carolyn Chun (ILL)
Shaunt Hamstra (Acq)

## Slide 18
Project Manager:
Leads & coordinates implementation activities for your library
Ensures staff resources are available as necessary
Manages internal & external communications regarding your implementation
Keeps the project on track
Mitigates project risks
Acts as primary point of contact with Ex Libris for migration tasks