## Slide 1: Unified Library Management System
I-SPIE Update
Brandon Dudley
California State University
Office of the Chancellor

## Slide 2: Today’s Agenda
Timeline for next 12 months of project
ULMS Project topics of interest to this group
  Access Services Working Group
  Resource Sharing
  Alma <-> ILLiad plugins
  APIs

## Slide 3: Project Timeline (to be finalized)
Now:
  Forming working groups based on functional areas defined in RFP
    Tech Services, Access Services & Resource Sharing, Discovery, Systems, Analytics
    COLD nominated folks to lead each functional area – announcement next week
  Deans selecting local project manager

## Slide 4: Sept-Dec 2015
Optional data to be migrated (some acquisitions, ERM, course reserves)
Web-based, self-paced training on Alma/Primo made available to all
Oct: in-person kickoff meeting – details TBD
Review of current ILS configurations to inform initial Alma configuration
Selection of “vanguard” campuses
  3 or so campuses providing data for testing of network zone

## Slide 5: Jan-Mar 2016
Jan - Vanguard test environment delivered
  Review of workflow/data consistency based on our testing of environment
  Alma/Primo configuration refinements
March – Campus implementation cycle begins
  Assigned Ex Libris project manager
  Readiness checklist introduced

## Slide 6: Apr-Jun 2016
Test load of data from all campuses begins
Initial Alma/Primo configuration
June – 3rd party integration begins
  ILLiad add-ons
  INN-Reach (Link+, Circuit)
  ASRS integration
  Etc.

## Slide 7: ILLiad Alma NCIP add-on
Developed by Virginia Commonwealth University
Allows NCIP communication between ILLiad and Alma
  NCIP: standard protocol for exchange of circulation messages between systems
Borrowing
  When item checked into ILLiad, a request is sent to Alma to create a request on borrower’s Alma account (displays as loaned item)
  Due date set in ILLiad and honored by Alma
  When item returned via ILLiad, message is sent to Alma to remove request from patron’s account
Lending
  When item “Marked as Found” in ILLiad, item barcode is sent to Alma and match is searched. If found, item is moved to Resource Sharing Lending library
  When item is returned and checked into ILLiad, message is sent to Alma moving item to “In transit”. When scanned in Alma, moved back to original location for reshelving

## Slide 8: Other ILLiad / Alma possibilities
ExLibris Alma Primo Plugin: Look-up ISSN or Title in Primo / Alma; input Call Number and Locations for loans in request details tab
Potential to expand plugin to check license information for ILL terms

## Slide 9: Resource Sharing
INN-Reach
  Existing integration with Alma via DCB box is on way out
    Expensive
    NCIP support limited
    Double-entry required in some cases
    Don’t know how to support all campuses inexpensively
  API-based solution in progress, but unsure when it will be ready or what cost is
  Read: there are potentially large cost-implications here for your dean to ponder
  (There is also the potential for all campuses to join Link+ if price is right)

## Slide 10: Resource Sharing
Alma enables resource-sharing among all CSU campuses from day 1 at no additional cost
  Do we pursue now? Or wait and see what happens with INN-Reach?
  Current plans do not include configuration of discovery of all CSU resources at once, but that may change
Alma’s APIs allow for further third-party integration

## Slide 11: Access Services Working Group
Mailing List where all circulation, ILL and resource sharing issues and best practice conversations will occur
Registration information will come out to everyone in next 2 weeks. ANYONE is invited to register and participate